

**Hotel/Restaurant Automation System**

**Group 9**

**DAIICT**

**Instructor: - Prof. Jayprakash Lalchandani**

**Mentor TA: - Mahir**

**Date: - 25/03/2022**

**Version Number: - 2**

**Id Name**

**201901043 Nakul Patel**

**201901224 Shrey Mavani**

**201901259 Divyesh Patel**

**201901274 Soham Patel**

**Weekly Status Report**

1. **Brief summary of work done during the week.**

* We all divided the topic we will work on and after doing 50% of our work we discuss and confirm each other work so that we can know that we all are on the same page.
* Finalize the functionalities according to users.
* Finalize the parameters for data storage and authentication (work on database).
* Decides the software needed for making website and database and to connect them.
* Decides the flow of website according to functionalities
* Decided the workflow of our team for upcoming weeks.
* Also, we create DFD diagram for all 3 levels.

1. **Time spent in the project during the week - in hours (member wise).**

Nakul (201901043): 5 hours

Shrey (201901224): 5 hours

Divyesh (201901259): 5 hours

Soham (201901274): 5 hours

1. **Plan for next week (member wise**).

Decide the different interfaces for different types of users and try to decide the flow of this interfaces in our website and also added few more functionalities and features.

|  |  |
| --- | --- |
| Team Member | Work planned |
| Nakul (201901043) | Decide the interface for customers and add few more functionalities and features. |
| Shrey (201901224) | Decide the interface for staff members and helps in reding background information. |
| Divyesh (201901259) | Decide the interface for staff members and helps in documentations . |
| Soham (201901274) | Decide the interface for manager and separate user stories from requirements. |

1. **Total time spent till now (in hours).**

* Approximately 12 hours.

1. **Estimated total remaining time (in hours).**

* Approximately 25 to 30 hours. It may vary according to the problem faced during implementation phase.

1. **Status with respect to the project management report (ahead of schedule/as-per-plan/slippage) and reasons, if delayed.**

* Current status of our project is as-per-planning, all the decided work for this week is completed.

**7. Problems faced related to the project, if any.**

* No problems faced by our group till now