

**Hotel/Restaurant Automation System**

**Group 9**

**DAIICT**

**Instructor: - Prof. Jayprakash Lalchandani**

**Mentor TA: - Mahir**

**Date: - 25/03/2022**

**Version Number: - 3**

**Id Name**

**201901043 Nakul Patel**

**201901224 Shrey Mavani**

**201901259 Divyesh Patel**

**201901274 Soham Patel**

**Weekly Status Report**

1. **Brief summary of work done during the week.**

* Completed deciding all functionalities according to all users.
* Also, drawn Class Diagram, Object Diagram, Component Diagram, Deployment Diagram, Package Diagram, Profile Diagram and Composite Structure Diagram for the project.
* Even completed all behavioral diagrams related to project.

1. **Time spent in the project during the week - in hours (member wise).**

Nakul (201901043): 9 hours

Shrey (201901224): 9 hours

Divyesh (201901259): 9 hours

Soham (201901274): 9 hours

1. **Plan for next week (member wise**).

Finalize the connection between interfaces/webpages of the website.

|  |  |
| --- | --- |
| Team Member | Work planned |
| Nakul (201901043)  Divyesh (201901259) | Create database for storing and managing data like customer login info, bill info, manager, and staff details, etc. |
| Shrey (201901224)  Soham (201901274) | Start making the main/login webpage and connect to related database. |

1. **Total time spent till now (in hours).**

* Approximately 21 hours.

1. **Estimated total remaining time (in hours).**

* Approximately 16 to 21 hours. It may vary according to the problem faced during implementation phase.

1. **Status with respect to the project management report (ahead of schedule/as-per-plan/slippage) and reasons, if delayed.**

* Current status of our project is as-per-planning, all the decided work for this week is completed.

**7. Problems faced related to the project, if any.**

* No problems faced by our group till now