

**Hotel/Restaurant Automation System**

**Group 9**

**DAIICT**

**Instructor: - Prof. Jayprakash Lalchandani**

**Mentor TA: - Mahir**

**Date: - 25/03/2022**

**Version Number: - 4**

**Id Name**

**201901043 Nakul Patel**

**201901224 Shrey Mavani**

**201901259 Divyesh Patel**

**201901274 Soham Patel**

**Weekly Status Report**

1. **Brief summary of work done during the week.**

* Started the development part of the website.
* Created login page of our HAS, in which four different users i.e., customer, manager, staff.
* We divided views of the different users among each other and start designing it.

1. **Time spent in the project during the week - in hours (member wise).**

Nakul (201901043): 6 hours

Shrey (201901224): 6 hours

Divyesh (201901259): 6 hours

Soham (201901274): 6 hours

1. **Plan for next week (member wise**).

Finalize the connection between interfaces/webpages of the website.

|  |  |
| --- | --- |
| Team Member | Work planned |
| Nakul (201901043) | Added different functionalities and web page design of the login page. |
| Shrey (201901224) | Added functionalities of manager in the respective page. |
| Divyesh (201901259) | Added functionalities of staff in the respective page. |
| Soham (201901274) | Added functionalities of customer in the respective page. |

1. **Total time spent till now (in hours).**

* Approximately 27 hours.

1. **Estimated total remaining time (in hours).**

* Approximately 10 to 15 hours. It may vary according to the problem faced during implementation phase.

1. **Status with respect to the project management report (ahead of schedule/as-per-plan/slippage) and reasons, if delayed.**

* Current status of our project is as-per-planning, all the decided work for this week is completed.

**7. Problems faced related to the project, if any.**

* No problems faced by our group till now